02.03.2016

To

S.C.KANNAN

Advocate & legal consultant

CK & SMR Legal Associates,

219, Lawyers Chamber Building

District Court Campus,

Coimbatore- 641018.

Sir,

Under Instruction from my clients Mr. C.K.Nagaraj and Mrs.T.N.Geetha, both residing at 26/1 (41/1) Metha layout, Lakshmipuram, Peelamedu, Coimbatore, I issue   the following reply to your legal notice dated 22.02.2016  issued on behalf of your client M/s. Elysium Properties India (P) Ltd., 699 Avinashi Road, Coimbatore-641 037.

- At the outset my clients deny entire allegation as set out in your notice as false and untenable except those that are specifically admitted herein.

- The averments in para 1 of you notice regarding execution of agreement dated  28.05.2012 between my clients and your client towards purchase and construction of building thereon is not admitted as correct for the reasons that the Agreement is dated 28.11.2012 and thus, contention in this regard is not correct.

- The averments in para 2 of your legal notice that the total cost for construction of building at Rs.2.15 Crores as detailed in agreement is true.  It is also true that the mode of payment is set out in the said agreement which has to be complied with in course of the agreement in force provided your client also has to perform it’s part of contract without any breach.

- The averments that my clients made some alteration in original plan and thereby my clients have to pay Rs.3,42,200/- towards alteration charges which includes reduction cost for works carried out by my clients and as per your clients account, my clients are liable  to pay a sum of Rs.28,59,070/- plus the aforesaid payment for alteration charges etc., are specifically denied as false.

- The averments in para 6 of your notice that my clients failed to pay the stage wise payments promptly as stipulated in agreement which caused multiple problems and also  escalation of prices and thereby your client is entitled to damages and interest at 18% per annum towards outstanding and your client has also  stopped the construction work due to improper payment of consideration   since beginning and thereby your client sustained loss etc., are not admitted as correct.

- The averments in para 8 of your notice  that my clients are illegally attempting to carry on interior works which amount to criminal breach, unlawful possession and possession was not handed over to my clients etc., are stoutly and categorically denied as false.  The averment in para 9 of your legal notice that my clients’ attitude for not honouring the terms of agreement has saddened and distraught your client and my clients’ act of evading payment of money amounts to willful and thus your client is entitled for legal action and thereby causing upon my client to pay the sum of Rs.32,01,270/- with damages and interest etc., within 7 days are all stoutly and categorically denied as false.

- My clients at the outset state that your client has caused the notice without furnishing full particulars and by suppressing several facts.  My clients state that the sum payable by them towards construction is already lying in their Bank Account through bank loan from the day one and whileso, your client’s allegation that my clients caused delay in payment of installments stage by stage are stoutly and categorically denied as false. Rather my clients have been making payment promptly but your client has not been carrying on the construction activities in time and thus they caused enormous delay in completing the construction and now in order to absolve their liability in paying damages for delayed period of construction, caused the present notice.  Not only that, your client has not used best quality of construction materials as offered by them while getting business agreement. That apart your client has not completed the building on stage wise in time as agreed in agreement which was due to want of man power with them.

- Without prejudice, as your client has not completed the building in time, they are liable to pay Rs.10,000/- per month after the due date as in agreement. Now in order to escape from such liability alleged falsely that my clients have not made payments in time.  Further, my clients have already sent e-mails regarding the improper construction of building carried on by your client for which there was no response from your  clients’ end

- My clients state that there are leakage in sump, water leakage in monsoon, electrical panel installed in parking site (which has to be shifted), usage of inferior quality of woods, electrical materials, wiring materials, floor tiles etc., Even sufficient evidence available that though the construction was agreed to be completed within 6 months from 14.02.2014,  by receiving  a sum of Rs. 50,00,000/-, even after complying the same as on date your client failed to complete the building which put my clients to serious mental agony and torture.  My clients also learnt that your client has been adopting unfair trade practice in construction activities for which also my clients possess sufficient witness to prove the same.  Further,  your client installed  STP plant near my clients house which also causing serious nuisance and also bad odor  affecting free health.

- My clients reiterate that the price agreed to be payable by them is around               Rs. 3500/- per sq.ft which is 3 times higher than normal price.  Whileso, your client is duty bound to use high quality of construction materials since my clients offered your client such huge price for their dream house.  My clients used to visit the site often and whenever they brought notice of defect there at, your client has not taken care to do it for want of labour etc.  That apart more than 7 civil supervisors changed in the site, which itself is ample proof about the nature of work carried on by your client.

- My clients also came to know that your client used tiles of second quality with cost at Rs.40/- sq.ft as against the terms which your client accepted. Not only that your client took 6 months time to lay tiles bought by them, for want of man power.  The workmanship is also very poor and the quality of material used is inferior.  Your client is in the habit of demanding money without complying the stage wise completion of construction.  Your client has also erected an EB panel for distribution of power by abstracting the parking area and despite my clients request, there was no response from your end remove the same.

- My clients state that they are paying interest to bank at Rs.1,14,000/- per month and your client had not taken any steps to complete the building in time.  That apart, when my client brought notice of the flooring with poor tiles, your client accepted my client to change it for which my clients spent around Rs.6,00,000/- and now in order to extract that money,  raised a bill for Rs.6,12,000/- without any basis.  The doors used to bed room, bath room etc are very poor and thus my clients are put to mental agony to every day which your client is liable to make good by monetary compensation.

- My clients state that they are not happy with the work carried on by your client and thus at this stage they wanted to rescind the contract and for such purpose they are willing to appoint Civil Engineer to inspect the site for verifying the building constructed by your client and its value in order to ascertain the truth. My clients state that they have paid a sum of Rs.1.90 crores and they spent                 Rs.11.49 lacks for substituting inferior quality materials used by your client.  My clients also reiterate that despite their request with your client to perform its part of contract in time, your client failed to do so and thus in order to complete the building, they have been doing interior work by spending their own money.  Though your client agreed to complete the building within 24 months from the date of agreement, they did not do so even as on date for which they are liable.  Hence, in order to bring an end to this dispute, my clients are willing to appoint a Civil Engineer to workout the amount spent by your client in construction of building as well the nature of materials used and you are also requested to direct your client to co operate in this regard. After ascertaining the nature of work, involvement of money, there are likely changes to settle the dispute based on the same by either side.

Therefore, you are hereby requested to advice your client to express their willingness for engaging a Civil Engineer to ascertain the work done by your client and after adjustment of the payment made by my clients, there are likely changes to solve the dispute if any at this stage itself.  As such, you are also requested to express your clients willingness in this regard, within 7 days of this notice, failing which my client will proceed further by appointing a Civil Engineer to ascertain facts aforesaid.  Hence, at this stage my clients need not comply the demands made in your notice.

Advocate